Sarah Saad

14 January 2018

CSC 4556

Work Break Down

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tasks: | Estimated Time Spent: | Actual Time Spent: | Notes: | Issues: |
| Create a Repository on Github | 1 hour | ~30 minutes | I had an account I forgot about and creating a repository wasn’t as hard as I anticipated |  |
| Create a blank HTML page that can open | 10 minutes | ~1 minutes |  |  |
| Create a database to store tasks | 1 hour |  |  |  |
| Connect database to the webpage | 1 hour |  | To test: I will try to display a sample task list |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |